BUS BUDDY

---
- A platform to book bus tickets online.
- Provides users with an easy and efficient way to search, book, and manage bus trips.
- Connecting the buses to reach your destination.

---
scope
- User Registration and Authentication
- Search and Display of Bus Routes and Schedules
- Booking and Payment Integration
- User Dashboard for Booking Management
- Admin Panel for Bus and Schedule Management

---
Stack
Front-End
- Framework/Libraries: Flutter
- Tools: Figma (for prototyping and design)
  Back-End
- Framework: Spring Boot
- Database: PostgreSQL
- Authentication: JWT, OAuth
  DevOps
- Hosting: AWS, Heroku
  Testing
- Integration Testing: Spring Test
- End-to-End Testing: Selenium

---
Time Overview
Phase 1: Planning and Design
- Requirements gathering
- Initial design and prototyping in Figma
- Stack selection and project setup
  Phase 2: Development (6 weeks)
- Front-end development
- Back-end development
  Phase 3: Testing
- Unit testing and integration testing
- End-to-end testing
  Phase 4: Deployment (1 week)
- Deployment to staging environment
- Final testing and bug fixes
- Deployment to production environme

---
Phase 5: Post-Deployment (Ongoing)
- Monitoring and maintenance
- User feedback and iterative improvements

---
Workflow
1. Planning and Design
- Gather and document requirements from stakeholders.
- Create wireframes and prototypes using Figma.
- Review and finalize designs with stakeholders.
  2. Development
- Front-End:
- Set up the front-end environment.
- Develop UI components based on Figma designs.
- Integrate Redux for state management.
- Back-End:
- Set up the back-end environment with Spring Boot.
- Develop RESTful APIs.
- Integrate the database (MongoDB/PostgreSQL) and implement necessary CRUD operations.
- Implement authentication and authorization mechanisms using JWT or OAuth.

---
3. Testing
- Conduct unit testing using JUnit for both front-end and back-end components.
- Perform integration testing using Spring Test and Mockito.
- Execute end-to-end testing using Selenium to validate the entire application flow.
  4. Deployment
- Set up CI/CD pipelines for automated testing and deployment.
- Deploy the application to a staging environment for final testing.
- After successful testing, deploy the application to the production environment.
  5. Post-Deployment:
- Monitor the application for any issues or bugs.
- Gather user feedback to make iterative improvements.
- Provide ongoing maintenance and support